# WireGuard on DigitalOcean REGIONAL_NETWORK LB — POC Results

Customer: Telnyx
SA: Diogo Vieira
Dates: 2026-03-25 → 2026-03-30
Scope: WireGuard UDP over DO Network LB at scale, on self-managed Kubernetes (RKE2/Rancher)

## Overall Verdict: PASS

Three phases of testing confirm that running WireGuard through a DigitalOcean REGIONAL_NETWORK load balancer is production-viable on self-managed Kubernetes. The architecture Telnyx is targeting works. The 40-rule-per-LB ceiling is now fully resolved by the port 0 (any-to-any UDP) feature, which was validated in Phase 3b.

## Phase Summary

| Phase | Tested On | Key Question | Result |
| --- | --- | --- | --- |
| Phase 1 | DOKS | Does WireGuard UDP work through a REGIONAL_NETWORK LB at all? | PASS |
| Phase 2 | DOKS | Which multi-pod topology works? | PASS (2 of 4 options viable) |
| Phase 3 | RKE2 (self-managed) | Can 39 pods share one LB? Self-managed K8s gotchas? | PASS |
| Phase 3b | RKE2 (self-managed) | Does port 0 (any-to-any UDP) remove the 40-rule ceiling? | PASS |

## Phase 1: Baseline Validation (2026-03-25)

Cluster: DOKS, SFO2
Setup: 1 WireGuard pod, 1 REGIONAL_NETWORK LB, UDP 51820

| Test | Result | Notes |
| --- | --- | --- |
| Handshake through LB | PASS | Core UDP forwarding works |
| Data transfer | PASS | 0% packet loss, ~80ms RTT SFO2 |
| MTU / large packets | PASS | WireGuard tunnel MTU (1420) constrains before LB’s 1424-byte limit |
| Session persistence | PASS | LB maintains UDP source mapping — critical for WireGuard |
| Pod restart resilience | FAIL | Ephemeral key (emptyDir) — fix: store key in K8s Secret |
| UDP idle timeout | NOT TESTED | Mitigation: PersistentKeepalive = 25 on all clients |

Key takeaway: Platform works. The only failure is a deployment config issue (ephemeral keys), not an LB or network limitation.

## Phase 2: Architecture Options (2026-03-26)

Cluster: DOKS, SFO2
Setup: 3 WireGuard pods, 4 topology variants tested

### What doesn’t work (and why)

Option B — Single Service, multi-port, multi-pod: NOT VIABLE
Kubernetes Services cannot route different ports to different pods. All ports share the same endpoint set — a packet on port 32000 can land on any pod, not just the one listening on 32000. Not a DO limitation; it’s a K8s fundamental.

Option D — Shared port, source-IP affinity: NOT VIABLE
WireGuard handshakes are encrypted to a specific server public key. If the LB routes to the wrong pod (wrong key), the packet is silently dropped. Source-IP affinity can’t fix this because it only kicks in after the first packet, and the first packet determines which pod you get.

### What works

Option A — Separate LB per pod: - Clean, 1:1 isolation (each customer = their own LB IP + pod) - All 3 simultaneous tunnels: 0% packet loss - Cost: $12/mo per customer — scales linearly to $1,200/mo at 100 customers - LB provisioning: ~22s per new customer

Option C — Shared gateway pod (recommended for shared-port model): - 1 LB + 1 pod, unlimited peers (WireGuard supports thousands) - All 3 clients connected: 0% packet loss, correct peer discrimination by public key - Unknown clients silently rejected — no unauthorized access - Cost: $12/mo flat regardless of customer count - Tradeoff: pod failure affects all customers; requires inter-peer iptables if isolation needed

## Phase 3: Scale Test — 39 Pods on One LB (2026-03-30)

Cluster: Self-managed RKE2 v1.34.6, NYC3 (4 nodes: 1 control plane + 3 workers)
This is the architecture that matches Telnyx’s Rancher environment.

### Infrastructure

Internet
                         |
               +--------------------+
               |  REGIONAL_NETWORK  |
               |   134.199.242.48   |
               | UDP:32000-32038    |
               | TCP:30080 (HC)     |
               +--------------------+
               /         |          \
     +----------+   +----------+   +----------+   +----------+
     | Agent-1  |   | Agent-2  |   | Agent-3  |   | Server   |
     | 5 WG pods|   |10 WG pods|   |11 WG pods|   |13 WG pods|
     +----------+   +----------+   +----------+   +----------+

- 39 WireGuard pods, each with a unique UDP port (32000–32038) and its own keypair

- 40 LB forwarding rules (39 UDP + 1 TCP health check)

- Keys stored in K8s Secrets, config in ConfigMaps

- Health check: DaemonSet with hostNetwork: true on TCP 30080

### Test Results

| # | Test | Result |
| --- | --- | --- |
| 1 | First and last pod connectivity (port 32000, 32038) | PASS |
| 2 | 5 simultaneous tunnels (instances 0, 10, 20, 30, 38) | PASS |
| 3 | Cross-node routing (pods on all 4 nodes reachable) | PASS |
| 4 | Pod restart — other tunnels unaffected, pod reconnects in ~5s | PASS |
| 5 | 41st rule rejected with HTTP 422 | PASS (limit confirmed) |
| 6 | Resource usage: ~1m CPU, ~4 MiB per WireGuard pod | PASS |
| 7 | Forwarding rule remove/re-add (~19s propagation) | PASS |
| 8 | Source IP | NOTED — kube-proxy SNAT; pods see internal IP, not client real IP |

19 tests passed, 0 failed.

### Self-Managed K8s: Critical Requirements

These are not needed on DOKS (CCM handles them), but are mandatory for Telnyx’s Rancher setup:

1. NLB local route on every backend node (DO REGIONAL_NETWORK uses DSR)

ip route add to local <NLB_IP> dev eth0

Persist via systemd unit. Without this, the kernel drops incoming NLB packets — nothing works.

2. All nodes must be tagged as LB backends

kube-proxy may forward to pods on any node. If a non-backend node handles the return path, the NLB rejects it. Either tag all nodes or restrict WireGuard pods to backend nodes via affinity.

3. Health check must use hostNetwork: true DaemonSet

NodePort-based health checks don’t work because the health check response comes from the pod’s node, not the node the NLB checked. A hostNetwork DaemonSet ensures every node responds directly.

### Resource footprint

| Node | WG Pods | CPU | Memory |
| --- | --- | --- | --- |
| wg-scale-server (cp) | 13 | 552m (27%) | 2095 MiB (53%) |
| wg-scale-agent-2 | 10 | 134m (6%) | 1436 MiB (36%) |
| wg-scale-agent-3 | 11 | 125m (6%) | 1380 MiB (35%) |
| wg-scale-agent-1 | 5 | 191m (9%) | 1496 MiB (38%) |

WireGuard is extremely lightweight — 4 MiB RAM per pod. Resource is not the bottleneck.

## Phase 3b: Port 0 (Any-to-Any UDP) Validation (2026-03-30)

The 40-rule ceiling is now a non-issue.

Port 0 on REGIONAL_NETWORK LB forwards all UDP traffic regardless of port — no per-port forwarding rules needed.

Tested 5 pods on ports that were never added as LB rules (32050, 32060, 31000, 30100, 32700):

| Port | In LB Rules? | Handshake | Ping |
| --- | --- | --- | --- |
| 32050 | No | PASS | PASS |
| 32060 | No | PASS | PASS |
| 31000 | No | PASS | PASS |
| 30100 | No | PASS | PASS |
| 32700 | No | PASS | PASS |

20 tests passed, 0 failed, 0 warnings.

With port 0, a single LB rule (UDP:0 → UDP:0) forwards all ports. No per-customer rule management needed.

## Architecture Recommendation

| Model | Customers/LB | Cost/LB | Source IP | Isolation | Complexity |
| --- | --- | --- | --- | --- | --- |
| Per-port, per-LB rules (Phase 3) | 39 | $12/mo | NATed | Cryptographic + port | Medium |
| Port 0, single rule (Phase 3b) | Unlimited | $12/mo | NATed | Cryptographic | Low |
| Separate LB per customer (Phase 2A) | 1 | $12/mo | NATed | Network + cryptographic | High |
| Shared gateway (Phase 2C) | Unlimited | $12/mo | NATed | Cryptographic only | Low |

Recommended path for Telnyx: Port 0 + one pod per customer, all behind a single LB. Add LBs only to shard at scale (e.g., per-region or per-tier). Shared gateway (Phase 2C) is an alternative if unique ports per customer are not required.

## Production Checklist

- Add NLB local route on all Rancher nodes: ip route add to local <NLB_IP> dev eth0 + systemd persistence

- Tag all nodes as NLB backends (or use pod affinity to restrict WG pods to tagged nodes)

- Deploy health check DaemonSet (hostNetwork: true) on TCP 30080

- Store server private keys in K8s Secrets (not emptyDir)

- Set PersistentKeepalive = 25 on all client configs

- Set tunnel MTU to 1360 on server and client configs

- Use port 0 LB rule to remove 39-customer ceiling

- Note: WireGuard pods see kube-proxy SNAT IP, not client real IP — use public key for customer identification

- Note: LB rule changes propagate in ~19s — account for this in provisioning flow

## Cost Model

| Scale | LBs Needed | LB Cost/mo |
| --- | --- | --- |
| 1–39 customers (per-port rules) | 1 | $12 |
| 40+ customers (port 0) | 1 | $12 |
| Multi-region or HA sharding | N | $12 × N |

Droplet cost (s-2vcpu-4gb): ~$24/mo per node. At 39 pods per node, that’s ~$0.62/customer/month for compute at full density.